## Slide 1: NAO Sprint 2 Review
C1C Christian Arnold
C1C Casey Born
C1C Adrian Chiriac
C1C Katrina Domeyer
C1C Colin Schnoes
C1C Jacob Taylor
Notes: Casey

## Slide 2: Sprint 1 Retrospective Meeting
Need to make better use of Scrum
Gained hours of familiarity with Nao System
Good distribution of Work
Use a combined demo in future
Need better hour tracking

## Slide 3: Sprint 2 Backlog Items
As a K-5 Educator, I need the NAO to play fun games with my students where they practice determining which of two numbers is larger so that they will be motivated to develop and practice their number understanding of numeric ordering.
As a K-5 STEM Supporter, I need the NAO to engage with my students in activities and demos that would encourage their interests in STEM studies and careers so that they will be excited, motivated, and not intimidated to further their studies in STEM subjects to include computer science and robotics.
As a STEM Supporter, I need the NAO to play the High-Low game with students in an age-appropriate conversational manner (K-5, 6-8, 9-12) to help develop number understanding and algorithmic reasoning skills (bisection searching) so that the students are motivated for further studies of computer science.
As a STEM Supporter, I need the NAO to play the Rock-Paper-Scissors game with students in an age-appropriate conversational manner (K-5, 6-8, 9-12) so that the students are motivated for further studies of computer science.

## Slide 4: Sprint 2 Backlog Items (Cont.)
As a Developer for the NAO, I need the NAO to perform animated emotional responses (with or without speaking) to indicate surprise, thinking/pondering, happy, sad, excited, 'whatever' attitude, 'What'z up?', and other similar emotions.
As a Special Needs K-5 Educator, I need the NAO to say (in an animated manner), "Uh, I am upset right now. May I have a break, please" so that the student will understand that it is okay to feel upset and ask for a break.
As a Computer Scientist, I need the NAO to demonstrate Isaac Asimov's Three Laws of Robtics (No Harming Humans, Do What They Are Told, Self-Preservation - where each is trumped by the previous) so that we can demonstrate the laws to others and explore how such a hierarchy of priorities might be implemented.
As a STEM Outreach Educator, I need the NAO to have a repository of Choregraphe modules that can be used by K-5 students to program the NAOs to tell stories of their creation so that I can teach the students some basic programming skills to include sequential, conditional, and iterative logic, concurrency and synchronization, and data storage and retrieval.

## Slide 5: Sprint 2 Tasks
Finish Rock-Paper-Scissors
  Fix Choices (2 hr)
  Add extra animations (4 hr)
  Beta Testing (2 hr)
Fix access to code repository (30 min)
Sprint Review Prep
  Demo (2 hr)
  Presentation (2 hr)
  Admin Framework (3 hr)
Notes: Adrian

## Slide 6: Sprint 2 Tasks (Cont.)
Finish High-Low
  Code Exploration (6 hr)
  Beta Testing (2 hr)
  Attitude Dialog (2 hr)
Alter Star Wars Demo
  Do not sit down at end (1 hr)
Explore Capabilities
  Range Finding (5 hr)
  Facial Recognition (5 hr)
  Support Asimov’s 3 Laws (5 hr)

## Slide 7: Sprint 2 Tasks (Cont.)
K-5 Emotions Demo
  “I’m tired, I need a break”
  “I’m confused”
  Perform in an animated manner (6 hr)
  Add additional responses (4 hr)
    Happy
    Sad
    Excited
    “Whatever” (Indifference)

## Slide 8: Design Model
System architecture
  Choregraphe
  Nao Robot
Notes: Katie

## Slide 9: Risks
Risks | Likelihood | Impact | Mitigation
Robot Health | High | No testing platform | Continue to send in robots for repairs
Old Source Code | Moderate | “Re-inventing the Wheel” | Contacting old capstone groups, use public repository
Compacted Schedule | Moderate | Low work-efficiency | Better time management, Personal Hour Tracker

## Slide 10: Test Plan
Testing is performed incrementally anytime code is physically run on the robot
Verifying animations and flow of program
Finding random people to test robot functionality (Beta testing)
Notes: First bullet – Christian talk about your testing process
Second bullet – Colin and Jacob talk about your stability testing process

## Slide 11: Hour Tracking

## Slide 12: Sprint Burndown Chart

## Slide 13: Demo

## Slide 14: Anticipated Goals for Next Sprint
Continue Exploring Capabilities
K-5 Emotions Demo
Continue working on enhancing Rock-Paper-Scissors game with visual recognition
Fix the High-Low game.
Start work on the number recognition game.
Notes: Katie

## Slide 15: Summary and Takeaways
Robots are fragile
Sprint schedule was very compacted
Improve Work Efficiency
  Based on 3 hours per lesson, 81% Efficiency
  More Even Workload
Improve Communication from some people…
Notes: Katie

## Slide 16: Documentation
None.

## Slide 17: Questions?