## Slide 1: NAO Sprint 2 Review
C1C Christian Arnold
C1C Casey Born
C1C Adrian Chiriac
C1C Katrina Domeyer
C1C Colin Schnoes
C1C Jacob Taylor
Notes: Casey

## Slide 2: Sprint 1 Retrospective Meeting
Need to make better use of Scrum
Gained hours of familiarity with Nao System
Good distribution of Work
Use a combined demo in future
Need better hour tracking

## Slide 3: Sprint 2 Backlog Items
Finish Rock-Paper-Scissors
  Fix Choices (2 hr)
  Add extra animations (4 hr)
  Beta Testing (2 hr)
Fix access to code repository (30 min)
Sprint Review Prep
  Demo (2 hr)
  Presentation (2 hr)
  Admin Framework (3 hr)
Notes: Adrian

## Slide 4: Sprint 2 Backlog Items (Cont.)
Finish High-Low
  Code Exploration (6 hr)
  Beta Testing (2 hr)
  Attitude Dialog (2 hr)
Alter Star Wars Demo
  Do not sit down at end (1 hr)
Explore Capabilities
  Range Finding (5 hr)
  Facial Recognition (5 hr)
  Support Asimov’s 3 Laws (5 hr)

## Slide 5: Sprint 2 Backlog Items (Cont.)
K-5 Emotions Demo
  “I’m tired, I need a break”
  “I’m confused”
  Perform in an animated manner (6 hr)
  Add additional responses (4 hr)
    Happy
    Sad
    Excited
    “Whatever” (Indifference)

## Slide 6: Design Model
System architecture
  Choregraphe
Risks
  Health of the robot
  Locating old source code
  Compacted Schedule
  4 lessons for Sprint Review
Notes: Katie

## Slide 7: Test Plan
Rock-Paper-Scissors
  Test all possible inputs/outputs for the game
  Player Testing
Stand-alone behaviors
  Stability testing for movements
Notes: First bullet – Christian talk about your testing process
Second bullet – Colin and Jacob talk about your stability testing process

## Slide 8: Hour Tracking

## Slide 9: Sprint Burndown Chart

## Slide 10: Demo

## Slide 11: Anticipated Goals for Next Sprint
Continue Exploring Capabilities
K-5 Emotions Demo
Continue working on enhancing Rock-Paper-Scissors game with visual recognition
Fix the High-Low game.
Start work on the number recognition game.
Notes: Katie

## Slide 12: Summary and Takeaways
Robots are fragile
Sprint schedule was very compacted
Improve Work Efficiency
  Based on 3 hours per lesson, 81% Efficiency
  More Even Workload
Notes: Katie

## Slide 13: Documentation
None.

## Slide 14: Questions?